### Application Development:  Work Breakdown Structure

  - Project Management

    - Communication management plan

    - Resource procurement and management plan

    - Scope development

    - Risk Management Plan

    - Quality Management Plan

    - Budget

    - Scheduling

    - Document change control processes

  - Business Requirements

    - Evaluate existing processes

      - Document all existing users and user roles

      - Regulatory compliance

      - Audit control

      - Reporting

        - End user

        - Management

        - System Administrative / Technical

      - 3rd party interconnects

    - Evaluate legacy application(s)

      - 3rd party interconnects

      - Evaluate legacy data

    - Define new business rules

    - Define new workflow

    - Define specific UI requirements

    - Define specific technology requirements

    - Requirements Documentation

  - Application Architecture

    - Functional Specifications

      - Process models

      - User Interface

      - nTier logic

      - Database model

    - Technical Specifications

      - Platform specifications

      - Development languages specifications

    - Client Signoff

  - Application Development

    - Create code design document

      - Define features to be included in each release

    - Implement code control system

    - Setup development environment

    - UI Development

    - Code development

      - Release testing

      - Bug fixes

  - Testing

    - Test Environment Setup

    - Test Plan

    - Unit testing

    - UAT

    - Results reporting

  - Deployment

    - Production Data Migration

    - Operations Switch Over

    - Documentation

      - End User Documentation

      - Application Administration Documentation

      - System Administrator Documentation

      - Disaster Recovery

    - Training

      - End User Training

      - System Administrator Training