POS Implementation:  Work Breakdown Structure

  - Project Management

  - Requirements

    - Technical

      - Hardware and peripherals

      - Software

        - POS support software

            - Custom inventory interconnect

            - Custom accounting interconnect

            - Backup software licenses

      - Networking

        - VPN

        - Security

        - Redundancy / DR

    - Business

      - Existing systems integration

      - Card processing

      - Custom reporting

    - Human Resources

      - Internal Resource identification

      - Vendor resource identification

  - Acquisition

    - Hardware and peripherals

      - Vendor selection

      - Purchase

      - Shipping

    - Software

      - Allocate application development resource

      - Purchase other support software

  - Implementation

    - Hardware

      - Rack space allocation

    - Software

      - Platform

      - POS

      - Supporting

    - Communications

      - Cabling

      - Core routing and switching

      - Internet connectivity

      - Phone connectivity

      - Connectivity testing

    - Preliminary testing

  - Inventory

    - Process management workflow

    - SKU scanning

      - Gift cards

      - Gen Merchandise

  - Application deployment

    - System Integration

      - Inventory system

      - Accounting system

      - Card processing

        - Merchant account

    - System configuration

      - User accounts

      - Reporting

      - Data exports

      - Backup schedule

    - Initial Testing

    - Operations Handover

      - Vendor support details

  - Implementation Testing

    - Test Plan

    - Acquire test cards

    - UAT

      - Transactions

      - Scanning

      - Card swipe

      - Reconciliation

    - Test Reporting

  - Training

    - Documentation

    - User Training